|  |
| --- |
| Group 4 Meeting 10 Notes |

|  |  |  |
| --- | --- | --- |
| 22/04/2021 | 14:00 | MS Teams |

|  |  |
| --- | --- |
| Chair | James Harris |
| Secretary | William Payne |
| Attendees | Killian McShane, Matthew Blatherwick, James Murphy |

|  |
| --- |
| Item 1: Where are we with the project |

|  |  |
| --- | --- |
| Discussion | Twitter API was not granted in time so we have had to simulate our own data, however this should not impact outcome of the project.  Progress has been made in everyone’s section of the project, all that is needed is to finish it, record our video and then submit. |

|  |  |  |
| --- | --- | --- |
| To-do | Person Responsible | Deadline |
| Simulate data from Twitter API | Killian McShane | 04/05/2021 |
| Machine learning algorithm | James Harris | 04/05/2021 |
| Create website | Matthew Blatherwick | 04/05/2021 |
| Create google docs and API | William Payne | 04/05/2021 |
| Set up transfer of data into website | James Murphy | 04/05/2021 |
| Record video demonstration | All | 04/05/2021 |

|  |
| --- |
| Other business: |

|  |  |
| --- | --- |
| Date of next meeting | Thursday 6th May 2021 |