|  |
| --- |
| Group 4 Meeting 7 Notes |

|  |  |  |
| --- | --- | --- |
| 09/03/2021 | 14:00 | MS Teams |

|  |  |
| --- | --- |
| Chair | James Harris |
| Secretary | William Payne |
| Attendees | Matthew Blatherwick, James Murphy |
| Apologies | Killian McShane |

|  |
| --- |
| Item 1: Design plan update |

|  |  |
| --- | --- |
| Discussion | Discussed individual roles in more detail, created a short document to outline the required parts and assigned jobs accordingly: |
| Conclusions | Killian McShane and James Harris to do sections on python implementation, sentiment data algorithm and machine learning algorithm.  James Murphy and Matthew Blatherwick to do sections on java implementation, the web-app and interface design.  William Payne to update the plan review and changes made, and to fill in any gaps elsewhere. |

|  |  |
| --- | --- |
| To-do | Deadline |
| Upload any progress made to a collaborative document when completed. | 12/03/2021 |

|  |
| --- |
| Other business: |

|  |  |
| --- | --- |
| Design presentation | Briefly discussed how we will present design plan, to revisit at next meeting. |
| Date of next meeting | Friday 12th March @ 12:00 noon |